Platform Product Roadmap

Observability & Infrastructure 2026

Note: Company and product names anonymised. Timelines and scope reflect example of real product thinking.

CONTEXT & GOALS

This roadmap covers the Platform team's priorities for 2026. The team owns Kubernetes infrastructure, observability tooling, and the SysAdmin-facing operator experience. We spent early 2026 stabilising, auditing the existing stack, and building towards a coherent operator platform.

The three themes for the year are:

- Visibility - give operators clear, real-time signal about system health without having to hunt for it

- Security - harden the Kubernetes environment and introduce proactive compliance guardrails

- Operator Experience - build the SysAdmin UI as the central control plane for platform operations

ROADMAP

| Quarter | Initiative | Status | Expected Outcome |
| --- | --- | --- | --- |
| Q1 2026 - Stabilise & Understand |  |  |  |
| Q1 2026 | Dashboard migration to Grafana - audit and migrate legacy monitoring dashboards to Grafana | In Progress | Single pane of glass for platform health; retire disparate legacy tooling |
| Q1 2026 | Observability stack baseline - document current Prometheus, Loki, Fluent Bit, and OTel coverage; identify gaps | In Progress | Known inventory of what we monitor, where gaps are, and alert quality baseline |
| Q1 2026 | Kubernetes security audit - assess current posture against SUSE / RKE2 best practices | In Progress | Prioritised list of security gaps to address in Q2–Q3 |
| Q2 2026 - Visibility & Alerting |  |  |  |
| Q2 2026 | SysAdmin UI - health alert panel powered by Prometheus Alertmanager, surfaced on login | Planned | SysAdmins see active system alerts at login; no need to open Grafana manually |
| Q2 2026 | Prometheus alert rule library + Alertmanager config - define grouping, routing, and inhibition rules for all critical services | Planned | Consistent, maintained alerting; reduced noise through proper Alertmanager grouping |
| Q2 2026 | Loki log-based alerting via Grafana - configure structured log alerts routed through Alertmanager alongside metric alerts | Planned | Log anomalies and metric alerts unified in a single Alertmanager pipeline |
| Q3 2026 - Security & Stack Alignment |  |  |  |
| Q3 2026 | Kubernetes security hardening - RBAC, NetworkPolicies (Calico), pod security standards, Kyverno policy-as-code | Discovery | Measurable reduction in attack surface; policy violations caught at admission, not post-deploy |
| Q3 2026 | External Secrets Operator + Vault - remove hardcoded secrets, establish Git-safe secret management | Discovery | No secrets in Git or environment variables; automated sync from Vault into Kubernetes |
| Q3 2026 | SUSE-aligned observability stack - introduce Mimir for long-term metrics storage; align Fluent Bit, Loki, Grafana config with architecture on RKE2 | Discovery | Supportable, scalable stack aligned with SUSE/RKE2 reference architecture |
| Q4 2026 - Operator Platform Maturity |  |  |  |
| Q4 2026 | Alert tuning retrospective - review Alertmanager signal-to-noise ratio, refine grouping and threshold rules based on real incident data | Backlog | Alert panel trusted and actioned daily; target < 10% dismissed as noise |
| Q4 2026 | Tempo + OpenTelemetry trace coverage - onboard services not yet emitting trace data; enable trace correlation in Grafana | Backlog | Full trace visibility across critical services; latency and dependency analysis in Grafana |
| Q4 2026 | SysAdmin UI Phase 2 - expanded operator controls beyond alerting; evaluate anomaly detection via Mimir recording rules | Backlog | Operators can take common remediation actions directly in the UI |

WHAT IS NOT ON THIS ROADMAP

- On-call paging and escalation routing - Alertmanager will be configured for notification routing but Automatic Paging or equivalent integration is a separate concern not owned by this team

- ML/AI anomaly detection - deferred to Phase 2 evaluation; Mimir recording rules may provide a lightweight alternative worth evaluating first

- Full SysAdmin UI feature set - Q2 delivers the alerting panel; broader remediation controls are Q3+ depending on capacity and architecture decisions

HOW DECISIONS GET MADE

Priorities on this roadmap are set by weighing three things: operational risk (what breaks us or our customers if we don't do it), operator pain (what makes SysAdmins' jobs harder than they need to be), and strategic alignment (what builds toward a coherent platform rather than more one-off tooling).

Items in Discovery or Backlog are not committed. They represent intent based on current understanding and will be scoped properly before being moved to Planned. Engineering capacity and dependency on Q1/Q2 delivery will affect Q3/Q4 sequencing.

Work Sample - Platform PM Portfolio · March 2026 · Company details anonymised